## Slide 1: Hospital Appointment Scheduler: SDLC Implementation Journey
A comprehensive exploration of developing a robust appointment scheduling system through the complete Software Development Life Cycle.

## Slide 2: Project Overview: Requirements Analysis and System Scope Definition
PHASE 1
Stakeholder Requirements Functional Specifications
Patient self-booking capabilities across multiple departments • Real-time appointment slot availability checking
Doctor availability management and calendar integration • Multi-user role access control system
Administrative oversight and reporting dashboards • Integration with existing hospital management system
Automated SMS and email appointment reminders • Compliance with NHS data protection standards
Key Deliverable
Comprehensive requirements document detailing all functional and non-functional specifications
Timeline
4 weeks of stakeholder interviews, workshops, and documentation

## Slide 3: System Design Phase: Architecture Planning and Database Schema Design
PHASE 2
1
Architecture Selection
Three-tier architecture chosen: presentation layer (React), application layer (Node.js), and database layer (PostgreSQL)
2
Database Schema
Designed normalised schema with tables for patients, appointments, doctors, departments, and audit logs
3
Security Framework
Role-based access control, encrypted data transmission, and GDPR-compliant data handling protocols
4
Integration Points
API design for connecting with existing hospital information systems and third-party notification services

## Slide 4: Development Phase: Core Functionality Implementation and User Interface Creation
PHASE 3
01
Sprint 1: Patient Portal
User registration, login authentication, and appointment search functionality
02
Sprint 2: Booking Engine
Real-time slot availability, booking confirmation, and cancellation features
03
Sprint 3: Doctor Dashboard
Calendar management, appointment viewing, and patient history access
04
Sprint 4: Admin Console
User management, reporting tools, and system configuration settings
05
Sprint 5: Notifications
Automated reminder system with SMS and email integration
Development Methodology
Agile Scrum with two-week sprints, daily stand-ups, and continuous

## Slide 5: Testing Phase: Unit Testing, Integration Testing, and User Acceptance Testing
PHASE 4
Unit Testing
Individual component testing with 85% code coverage achieved using Jest and Enzyme frameworks
Integration Testing
End-to-end workflow validation ensuring seamless data flow between system components
User Acceptance Testing
Real-world scenario testing with 50 staff members and 100 patients across three weeks
Critical Success Factor: UAT feedback resulted in 23 usability improvements, including simplified navigation and clearer appointment confirmation messages.

## Slide 6: Deployment Phase: Production Environment Setup and Go-Live Strategy
PHASE 5
Deployment Strategy
Infrastructure Setup
Cloud-based hosting on AWS with load balancing and auto-scaling capabilities
Data Migration
Secure transfer of 50,000 patient records from legacy system with validation checks
Staff Training
Comprehensive training programme for 200+ staff members across all departments
Phased Rollout
Pilot launch in cardiology department, followed by gradual expansion to all specialties
Week 1
Pilot department launch
Week 4
Hospital-wide deployment

## Slide 7: Maintenance Phase: Ongoing Support, Updates, and Performance Monitoring
PHASE 6
24/7 Support Desk
Dedicated helpdesk team providing round-the-clock technical assistance with average response time under 15 minutes for critical issues.
Regular Updates
Monthly maintenance windows for security patches, bug fixes, and feature enhancements based on user feedback.
Performance Monitoring
Real-time system health dashboards tracking uptime, response times, and user activity with proactive alerts.
"The continuous improvement approach has kept the system running smoothly with 99.8% uptime in the first six months."

## Slide 8: Key Challenges: Technical Hurdles and Solutions Throughout Development
Legacy System Integration
Challenge: Incompatible data formats from 15-year-old hospital management system
Solution: Developed custom API middleware with data transformation layer ensuring seamless integration
User Adoption Resistance
Challenge: Staff hesitancy to transition from familiar paper-based system
Solution: Extended training programme with champions network and ongoing support sessions
Concurrent Booking Conflicts
Challenge: Multiple users attempting to book same appointment slot simultaneously
Solution: Implemented optimistic locking mechanism with transaction rollback capabilities
Performance Under Load
Challenge: System slowdown during peak morning booking hours (8-10am)
Solution: Database query optimisation and implementation of Redis caching layer

## Slide 9: Benefits Realised: Improved Patient Experience and Operational Efficiency
73%
Reduction in No-Shows
Automated reminders significantly decreased missed appointments
45%
Faster Booking Process
Average appointment booking time reduced from 8 to 4.4 minutes
92%
Patient Satisfaction
Positive feedback on convenience and ease of use
£180K
Annual Cost Savings
Reduced administrative overhead and improved resource utilisation
Operational Impact
Administrative staff time freed up by 30% for patient care activities
Real-time visibility of appointment capacity across all departments
Patient Benefits
24/7 booking access from any device
Reduced wait times through optimised scheduling

## Slide 10
L
es
Proj
sons Learnt: Best Practices and Recommendations for Future
ects
Early Stakeholder Engagement
Involve end-users from day one to ensure requirements truly reflect operational needs and workflows
Iterative Development
Agile methodology with frequent demos prevented costly late-stage requirement changes
Security by Design
Building security considerations into every phase proved more effective than retrofitting
Allocate minimum 25% of project timeline to comprehensive testing phases
Invest in change management and sustained training programmes beyond go-live
Establish performance baselines and continuous monitoring from day one
"Success in healthcare IT projects requires balancing technical excellence with genuine understanding of clinical workflows and patient needs."